FlowCMS

Waitlist · Admin Panel · Feature Flag System

Complete implementation plan — from landing page to launch flip

| Component | Status | Scope |
| --- | --- | --- |
| Waitlist system | To build | DB schema, API route, email confirm, position tracking |
| Feature flag (LAUNCH_MODE) | To build | Middleware, env var, all route protection |
| Admin panel — waitlist | To build | View, approve, export, bulk invite |
| Admin panel — core | To build | Users, workspaces, usage, plan override |
| Early access invite flow | To build | One-time token, approval email, onboarding gate |
| Waitlist landing page section | To refine | Form UI, social proof, position counter |

Version 1.0  ·  May 2026  ·  Solo Founder Execution

Part 1 — Feature Flag System

One environment variable controls the entire application mode. No code changes needed to launch — flip the variable in Vercel, redeploy in 30 seconds.

## 1.1  The Three Modes

| LAUNCH_MODE value | What users can access | When to use |
| --- | --- | --- |
| "waitlist" | Landing page (/) + waitlist API only. Everything else → redirect to / | Before launch. Right now. |
| "early_access" | Landing + waitlist + approved users with invite token can log in | Selective beta before full open |
| "open" | Everything. Full app accessible to all. | Public launch day |

Current state should be "waitlist". You flip to "early_access" when you start approving beta users. You flip to "open" on launch day. Three states, one variable, zero code changes.

## 1.2  Environment Variables

# .env.local (development) NEXT_PUBLIC_LAUNCH_MODE="waitlist" # Vercel → Settings → Environment Variables NEXT_PUBLIC_LAUNCH_MODE="waitlist" # right now NEXT_PUBLIC_LAUNCH_MODE="early_access" # when inviting beta users NEXT_PUBLIC_LAUNCH_MODE="open" # launch day # Admin access (separate from launch mode) ADMIN_EMAIL="your@email.com" # Email (Resend) RESEND_API_KEY="re_..." RESEND_FROM_EMAIL="hello@flowcms.dev" RESEND_FROM_NAME="FlowCMS" # App URL (used in email links) NEXT_PUBLIC_APP_URL="https://flowcms.dev"

## 1.3  Middleware Implementation

This is the single most important file. It enforces mode at the edge — no request slips through.

// src/middleware.ts import { NextResponse } from "next/server"; import type { NextRequest } from "next/server"; type LaunchMode = "waitlist" ¦ "early_access" ¦ "open"; const MODE = (process.env.NEXT_PUBLIC_LAUNCH_MODE ?? "waitlist") as LaunchMode; // Always accessible regardless of mode const ALWAYS_PUBLIC = [ "/", "/api/waitlist", "/api/health", "/docs", // keep docs public even in waitlist mode ]; // Only accessible with a valid invite token (early_access mode) const INVITE_GATE = [ "/login", "/signup", "/onboarding", ]; // Only accessible when mode = "open" const OPEN_ONLY = [ "/dashboard", "/api/auth", "/api/v1", "/api/internal", ]; export function middleware(request: NextRequest) { const { pathname } = request.nextUrl; // Admin is always accessible (protected by its own auth) if (pathname.startsWith("/admin")) return NextResponse.next(); // Static assets always pass const isAlwaysPublic = ALWAYS_PUBLIC.some( p => pathname === p ¦¦ pathname.startsWith(p + "/"), ); if (isAlwaysPublic) return NextResponse.next(); // WAITLIST MODE: only public paths allowed if (MODE === "waitlist") { return NextResponse.redirect(new URL("/", request.url)); } // EARLY_ACCESS MODE: check invite token for protected pages if (MODE === "early_access") { const isInviteGated = INVITE_GATE.some(p => pathname.startsWith(p)); if (isInviteGated) { const token = request.nextUrl.searchParams.get("invite"); if (!token) { return NextResponse.redirect(new URL("/?waitlist=gated", request.url)); } // Token validation happens in the page/route handler return NextResponse.next(); } // Non-invite-gated protected paths → redirect const isOpenOnly = OPEN_ONLY.some(p => pathname.startsWith(p)); if (isOpenOnly) { return NextResponse.redirect(new URL("/", request.url)); } } return NextResponse.next(); } export const config = { matcher: ["/((?!_next/static¦_next/image¦favicon.ico¦fonts¦images¦icons).*)"], };

## 1.4  Client-Side Mode Awareness

Use the env variable on the client to conditionally render nav items, CTAs, and banners — no extra API calls.

// src/lib/launch.ts export const LAUNCH_MODE = process.env.NEXT_PUBLIC_LAUNCH_MODE ?? "waitlist"; export const isWaitlistMode = LAUNCH_MODE === "waitlist"; export const isEarlyAccessMode = LAUNCH_MODE === "early_access"; export const isOpenMode = LAUNCH_MODE === "open"; // Usage in components: // import { isOpenMode } from "@/lib/launch"; // {isOpenMode && <Link href="/login">Sign in</Link>} // {isWaitlistMode && <WaitlistBanner />}

Part 2 — Database Schema

## 2.1  WaitlistEntry Model

model WaitlistEntry { id String @id @default(cuid()) email String @unique name String? // Segmentation — helps you prioritise who to invite first role WaitlistRole? // indie_dev ¦ agency ¦ founder ¦ other useCase String? // free text: "building a blog", "agency with 5 clients" source String? // "twitter" ¦ "product_hunt" ¦ "google" ¦ "friend" ¦ "other" referredBy String? // email of referrer (for referral tracking) // Position & priority position Int // set on create via COUNT()+1 priority WaitlistPriority @default(NORMAL) // Approval flow status WaitlistStatus @default(PENDING) inviteToken String? @unique // set when approved inviteSentAt DateTime? inviteUsedAt DateTime? inviteExpiresAt DateTime? // 7 days from sent // Confirmation confirmed Boolean @default(false) confirmedAt DateTime? // Referral referralCode String? @unique // their personal referral link code referralCount Int @default(0) joinedAt DateTime @default(now()) updatedAt DateTime @updatedAt @@index([status, joinedAt]) @@index([priority, joinedAt]) @@index([inviteToken]) @@index([referralCode]) } enum WaitlistRole { INDIE_DEV AGENCY FOUNDER OTHER } enum WaitlistStatus { PENDING // just joined, no action taken CONFIRMED // verified their email APPROVED // admin approved, invite not yet sent INVITED // invite email sent JOINED // used the invite, created account REJECTED // will not be invited (spam, etc.) } enum WaitlistPriority { LOW NORMAL HIGH // set by admin for VIP/agency users IMMEDIATE // invite next batch }

Part 3 — API Routes

## 3.1  POST /api/waitlist — Join the waitlist

// src/app/api/waitlist/route.ts import { prisma } from "@/lib/prisma"; import { z } from "zod"; import { sendWaitlistConfirmation } from "@/lib/email"; import { generateReferralCode } from "@/lib/tokens"; const schema = z.object({ email: z.string().email().toLowerCase().trim(), name: z.string().min(1).max(100).optional(), role: z.enum(["INDIE_DEV","AGENCY","FOUNDER","OTHER"]).optional(), useCase: z.string().max(300).optional(), source: z.string().max(100).optional(), ref: z.string().optional(), // referral code from ?ref= param }); export async function POST(req: Request) { const body = await req.json().catch(() => ({})); const parsed = schema.safeParse(body); if (!parsed.success) { return Response.json({ error: "Invalid email address." }, { status: 400 }); } const { email, name, role, useCase, source, ref } = parsed.data; // Check referrer const referrer = ref ? await prisma.waitlistEntry.findUnique({ where: { referralCode: ref } }) : null; try { const position = await prisma.waitlistEntry.count() + 1; const entry = await prisma.waitlistEntry.create({ data: { email, name, role, useCase, source, position, referredBy: referrer?.email ?? null, referralCode: generateReferralCode(), // e.g. "kapil-x7k2" // Agency users get HIGH priority automatically priority: role === "AGENCY" ? "HIGH" : "NORMAL", }, }); // Increment referrer count if (referrer) { await prisma.waitlistEntry.update({ where: { id: referrer.id }, data: { referralCount: { increment: 1 } }, }); } // Send confirmation email (async, dont block response) sendWaitlistConfirmation(entry).catch(console.error); return Response.json({ success: true, position, referralCode: entry.referralCode, referralUrl: `${process.env.NEXT_PUBLIC_APP_URL}/?ref=${entry.referralCode}`, }); } catch (e: any) { if (e.code === "P2002") { // unique constraint — already on waitlist const existing = await prisma.waitlistEntry.findUnique({ where: { email } }); return Response.json({ success: true, alreadyJoined: true, position: existing?.position, referralCode: existing?.referralCode, }); } return Response.json({ error: "Something went wrong." }, { status: 500 }); } }

## 3.2  GET /api/waitlist/verify — Email confirmation

// src/app/api/waitlist/verify/route.ts // Called when user clicks the confirmation link in their email export async function GET(req: Request) { const token = new URL(req.url).searchParams.get("token"); if (!token) return Response.redirect(new URL("/?verified=false", process.env.NEXT_PUBLIC_APP_URL!)); const entry = await prisma.waitlistEntry.findFirst({ where: { inviteToken: token, status: "PENDING" }, }); if (!entry) { return Response.redirect(new URL("/?verified=invalid", process.env.NEXT_PUBLIC_APP_URL!)); } await prisma.waitlistEntry.update({ where: { id: entry.id }, data: { confirmed: true, confirmedAt: new Date(), status: "CONFIRMED" }, }); return Response.redirect(new URL("/?verified=true", process.env.NEXT_PUBLIC_APP_URL!)); }

## 3.3  GET /api/waitlist/accept-invite — Use invite token to create account

// src/app/api/waitlist/accept-invite/route.ts // Called when approved user clicks "Create my account" in invite email export async function GET(req: Request) { const token = new URL(req.url).searchParams.get("token"); if (!token) return Response.redirect(new URL("/", process.env.NEXT_PUBLIC_APP_URL!)); const entry = await prisma.waitlistEntry.findUnique({ where: { inviteToken: token }, }); if (!entry ¦¦ entry.status !== "INVITED") { return Response.redirect(new URL("/?invite=invalid", process.env.NEXT_PUBLIC_APP_URL!)); } if (entry.inviteExpiresAt && entry.inviteExpiresAt < new Date()) { return Response.redirect(new URL("/?invite=expired", process.env.NEXT_PUBLIC_APP_URL!)); } // Mark as used await prisma.waitlistEntry.update({ where: { id: entry.id }, data: { inviteUsedAt: new Date(), status: "JOINED" }, }); // Redirect to signup with token so middleware allows it return Response.redirect( new URL(`/signup?invite=${token}&email=${encodeURIComponent(entry.email)}`, process.env.NEXT_PUBLIC_APP_URL!) ); }

Part 4 — Email Sequences

All emails sent via Resend. Free tier: 3,000 emails/month. More than enough for the waitlist phase.

## 4.1  Email 1 — Waitlist Confirmation (sent immediately on join)

| Field | Value |
| --- | --- |
| Subject | You're on the FlowCMS waitlist (#{{position}}) |
| From | FlowCMS <hello@flowcms.dev> |
| Trigger | POST /api/waitlist succeeds (new entry) |
| Goal | Confirm email is real + give them their referral link |

Email body content:

- Opening: "You're #{{position}} on the waitlist. We're building something worth waiting for."

- One sentence on what FlowCMS is: "The headless CMS for developers who want Sanity-quality DX at Strapi-level pricing."

- Referral section: "Jump the queue — share your link and move up for every person who joins." + their unique URL

- Confirmation link: "Confirm your email to lock in your spot" — clicking sets status to CONFIRMED

- No hype, no fake urgency. Honest and direct — matches the Meridian industrial tone.

## 4.2  Email 2 — You're Approved (sent when admin approves + invites)

| Field | Value |
| --- | --- |
| Subject | Your FlowCMS early access is ready |
| From | FlowCMS <hello@flowcms.dev> |
| Trigger | Admin clicks "Send Invite" in admin panel |
| Goal | Get them to create their account |

- Opening: "We've saved you a spot. You're in."

- Single prominent CTA button: "Create my account →" — links to /api/waitlist/accept-invite?token={{inviteToken}}

- Token expires in 7 days — mention this once, without panic

- What to expect: "You'll have full access to the PRO plan free for 30 days. No credit card needed."

- PS: "Reply to this email if you hit any issues — I'm the founder and I read every message."

## 4.3  Email 3 — Invite Expiry Reminder (sent 24h before token expires)

| Field | Value |
| --- | --- |
| Subject | Your FlowCMS invite expires tomorrow |
| From | FlowCMS <hello@flowcms.dev> |
| Trigger | Cron job — 24h before inviteExpiresAt |
| Goal | Recover people who missed the first email |

- Short: "Your invite expires in 24 hours. Same link still works: [CTA]"

- If they don't use it, admin can re-send from the admin panel (generates a fresh token)

## 4.4  Email 4 — You Moved Up (optional — sent when referrals move them up)

| Field | Value |
| --- | --- |
| Subject | Good news — you moved up the FlowCMS waitlist |
| From | FlowCMS <hello@flowcms.dev> |
| Trigger | When referralCount crosses 3, 5, 10 |
| Goal | Reward referrers + drive more sharing |

- "{{name}} joined using your link. You're now #{{newPosition}}."

- Skip this email if it feels noisy — it is optional. The referral link still works without it.

## 4.5  Resend Implementation

// src/lib/email/index.ts import { Resend } from "resend"; import type { WaitlistEntry } from "@prisma/client"; const resend = new Resend(process.env.RESEND_API_KEY!); export async function sendWaitlistConfirmation(entry: WaitlistEntry) { const confirmUrl = `${process.env.NEXT_PUBLIC_APP_URL}/api/waitlist/verify?token=${entry.inviteToken}`; const referralUrl = `${process.env.NEXT_PUBLIC_APP_URL}/?ref=${entry.referralCode}`; await resend.emails.send({ from: `${process.env.RESEND_FROM_NAME} <${process.env.RESEND_FROM_EMAIL}>`, to: entry.email, subject: `You're #${entry.position} on the FlowCMS waitlist`, html: waitlistConfirmationHtml({ entry, confirmUrl, referralUrl }), }); } export async function sendInviteEmail(entry: WaitlistEntry) { const acceptUrl = `${process.env.NEXT_PUBLIC_APP_URL}/api/waitlist/accept-invite?token=${entry.inviteToken}`; await resend.emails.send({ from: `${process.env.RESEND_FROM_NAME} <${process.env.RESEND_FROM_EMAIL}>`, to: entry.email, subject: "Your FlowCMS early access is ready", html: inviteEmailHtml({ entry, acceptUrl }), }); await prisma.waitlistEntry.update({ where: { id: entry.id }, data: { status: "INVITED", inviteSentAt: new Date(), inviteExpiresAt: new Date(Date.now() + 7 * 24 * 60 * 60 * 1000), // 7 days }, }); }

Part 5 — Admin Panel

Access: /admin — protected by ADMIN_EMAIL env check in middleware. Never linked publicly. Add Cloudflare IP allowlist for extra protection.

## 5.1  Admin Panel Route Map

| Route | Purpose | Priority |
| --- | --- | --- |
| /admin | Overview dashboard — key metrics at a glance | Build first |
| /admin/waitlist | Full waitlist table with filters, bulk actions | Build first |
| /admin/waitlist/[id] | Individual entry detail + manual actions | Build first |
| /admin/users | All signed-up users (post-launch) | Build later |
| /admin/workspaces | All workspaces, plan, usage | Build later |
| /admin/usage | Global API request volume chart | Build later |
| /admin/plans | Manual plan override | Build later |
| /admin/announcements | Dashboard-wide banner messages | Build later |

## 5.2  /admin — Overview Dashboard

What you see the moment you open /admin. All numbers, no charts needed at this stage.

| Metric | Query | Why it matters |
| --- | --- | --- |
| Total waitlist | COUNT(*) from WaitlistEntry | Raw sign-up volume |
| Confirmed | COUNT(*) WHERE confirmed=true | Real email addresses |
| Pending review | COUNT(*) WHERE status=PENDING | Your action queue |
| Approved | COUNT(*) WHERE status=APPROVED | Ready to invite |
| Invited | COUNT(*) WHERE status=INVITED | Waiting to click |
| Joined | COUNT(*) WHERE status=JOINED | Converted to users |
| Invite conversion rate | JOINED / INVITED * 100 | Is your invite email working? |
| Expired invites | WHERE status=INVITED AND inviteExpiresAt < NOW() | Re-send queue |
| Agency signups | COUNT(*) WHERE role=AGENCY | High-value leads |
| Today's signups | COUNT(*) WHERE joinedAt > TODAY | Growth velocity |

## 5.3  /admin/waitlist — The Main Waitlist Table

### Columns to show

| Column | Data | Sortable? |
| --- | --- | --- |
| # | position | Yes |
| Name + Email | name, email | — |
| Role | role badge (AGENCY = highlighted) | Yes |
| Priority | priority badge | Yes |
| Status | status badge with colour | Yes |
| Referrals | referralCount | Yes |
| Confirmed | confirmed boolean | Yes |
| Joined | joinedAt (relative: "3 days ago") | Yes |
| Actions | Approve / Invite / Reject / View | — |

### Filters

- Status: All | Pending | Confirmed | Approved | Invited | Joined | Rejected

- Role: All | Indie Dev | Agency | Founder | Other

- Priority: All | Immediate | High | Normal | Low

- Search: by email or name (debounced, 300ms)

- Date range: joinedAt from/to

### Bulk Actions

- Select all (filtered) → Approve selected

- Select all (filtered) → Send invites to approved

- Select all (filtered) → Export to CSV

- Select all (filtered) → Reject selected

### Sort defaults

- Default: priority DESC, joinedAt ASC (highest priority + earliest first)

- This gives you the natural "who to invite next" order without thinking

## 5.4  Individual Entry Actions

| Action | When available | What it does |
| --- | --- | --- |
| Approve | Status: PENDING or CONFIRMED | Sets status → APPROVED, sets priority if not already HIGH |
| Send Invite | Status: APPROVED | Generates inviteToken, sends email, sets status → INVITED, sets inviteExpiresAt to +7d |
| Approve + Invite | Status: PENDING or CONFIRMED | Does both in one click — the button you'll use 90% of the time |
| Re-send Invite | Status: INVITED | Generates NEW token (invalidates old one), re-sends email, resets expiry |
| Reject | Any non-JOINED status | Sets status → REJECTED (reversible) |
| Un-reject | Status: REJECTED | Sets status → PENDING |
| Set Priority | Any status | Dropdown: IMMEDIATE / HIGH / NORMAL / LOW |
| Add Note | Any status | Internal admin note, not visible to user |
| View Referrals | Any status | Shows list of people they referred |

## 5.5  Admin Waitlist Implementation

// src/app/api/admin/waitlist/route.ts // GET — list with filters export async function GET(req: Request) { await requireAdmin(); const { searchParams } = new URL(req.url); const status = searchParams.get("status") ?? undefined; const role = searchParams.get("role") ?? undefined; const priority = searchParams.get("priority") ?? undefined; const search = searchParams.get("search") ?? undefined; const page = parseInt(searchParams.get("page") ?? "1"); const perPage = 50; const where = { ...(status && { status }), ...(role && { role }), ...(priority && { priority }), ...(search && { OR: [ { email: { contains: search, mode: "insensitive" } }, { name: { contains: search, mode: "insensitive" } }, ] }), }; const [entries, total] = await prisma.$transaction([ prisma.waitlistEntry.findMany({ where, orderBy: [{ priority: "desc" }, { joinedAt: "asc" }], skip: (page - 1) * perPage, take: perPage, }), prisma.waitlistEntry.count({ where }), ]); return Response.json({ entries, total, page, perPage }); }

// src/app/api/admin/waitlist/[id]/invite/route.ts // POST — approve + send invite in one action import { generateSecureToken } from "@/lib/tokens"; import { sendInviteEmail } from "@/lib/email"; export async function POST(req: Request, { params }: { params: { id: string } }) { await requireAdmin(); const entry = await prisma.waitlistEntry.findUnique({ where: { id: params.id } }); if (!entry) return Response.json({ error: "Not found" }, { status: 404 }); if (entry.status === "JOINED") { return Response.json({ error: "Already joined" }, { status: 400 }); } const inviteToken = generateSecureToken(); // crypto.randomBytes(32).toString("hex") const updated = await prisma.waitlistEntry.update({ where: { id: params.id }, data: { inviteToken, status: "INVITED", inviteSentAt: new Date(), inviteExpiresAt: new Date(Date.now() + 7 * 24 * 60 * 60 * 1000), }, }); await sendInviteEmail(updated); return Response.json({ success: true }); }

## 5.6  Bulk Invite Route

// src/app/api/admin/waitlist/bulk-invite/route.ts // POST — invite all APPROVED entries, or a specific set of IDs export async function POST(req: Request) { await requireAdmin(); const { ids, inviteAll } = await req.json(); const entries = await prisma.waitlistEntry.findMany({ where: inviteAll ? { status: "APPROVED" } : { id: { in: ids }, status: { in: ["PENDING","CONFIRMED","APPROVED"] } }, }); const results = await Promise.allSettled( entries.map(async (entry) => { const inviteToken = generateSecureToken(); const updated = await prisma.waitlistEntry.update({ where: { id: entry.id }, data: { inviteToken, status: "INVITED", inviteSentAt: new Date(), inviteExpiresAt: new Date(Date.now() + 7 * 24 * 60 * 60 * 1000), }, }); await sendInviteEmail(updated); return entry.id; }) ); const succeeded = results.filter(r => r.status === "fulfilled").length; const failed = results.filter(r => r.status === "rejected").length; return Response.json({ succeeded, failed }); }

## 5.7  CSV Export

// src/app/api/admin/waitlist/export/route.ts export async function GET(req: Request) { await requireAdmin(); const entries = await prisma.waitlistEntry.findMany({ orderBy: { position: "asc" }, }); const csv = [ ["Position","Name","Email","Role","Priority","Status","Referrals","Confirmed","Joined"].join(","), ...entries.map(e => [ e.position, `"${e.name ?? ""}"`, e.email, e.role ?? "", e.priority, e.status, e.referralCount, e.confirmed ? "Yes" : "No", e.joinedAt.toISOString().split("T")[0], ].join(",")) ].join("\n"); return new Response(csv, { headers: { "Content-Type": "text/csv", "Content-Disposition": `attachment; filename="waitlist-${Date.now()}.csv"`, }, }); }

Part 6 — Landing Page Waitlist Section

The only thing users can do in waitlist mode. It needs to do three jobs: collect the email, communicate value, and give them a reason to share.

## 6.1  Form Fields

| Field | Type | Required? | Notes |
| --- | --- | --- | --- |
| Email | email input | Yes | Primary field — autofocused on load |
| Name | text input | No | Optional — only show if email is filled |
| I am a... | pill selector | No | Indie dev / Agency / Founder / Other |
| How did you hear? | text input | No | Optional — short, free text |

Keep the form short. Email is the only required field. Every extra required field reduces conversion. Collect the rest after they confirm.

## 6.2  Post-Submit States

| State | What user sees |
| --- | --- |
| Success (new) | Position number + referral link + "Check your email to confirm your spot" |
| Success (existing) | Their position + referral link (no error shown — handle gracefully) |
| Loading | Button shows spinner, form disabled |
| Error | Inline error message below email field — no toast |

## 6.3  Referral Section (shown after submit)

- "You're #{{position}}. Share your link to move up."

- One-click copy button for the referral URL

- Optional: Twitter/X share button with pre-filled text

- Counter: "{{referralCount}} people have joined using your link"

- Keep this section compact — it should not feel like a growth-hack. It should feel like a useful tool.

## 6.4  Social Proof Elements (above the form)

- Waitlist counter: "{{total}} developers already waiting" — pull from GET /api/waitlist/count (cached 60s)

- Do not fake this number. Start at 0 and let it grow. Real numbers build trust.

- Optional: 3 avatar placeholders with "Indie devs from Bangalore, Berlin, Toronto" — no real photos until you have real users

## 6.5  What to Hide in Waitlist Mode

| Element | Action in waitlist mode |
| --- | --- |
| "Sign in" / "Login" link in nav | Hidden — remove from nav entirely |
| "Get started" / "Start free" CTA buttons | Replace with "Join waitlist" that scrolls to form |
| Pricing page link | Hidden — pricing shown on landing page only, no separate /pricing route |
| Dashboard link | Does not exist in nav |
| Any "Try for free" buttons | All point to waitlist form |

Part 7 — Early Access Invite Flow

When LAUNCH_MODE is "early_access", approved users can sign up. Everyone else still sees the waitlist. This is your selective beta phase.

## 7.1  The Full Journey

- User joins waitlist → confirmation email sent

- User confirms email → status: CONFIRMED

- Admin approves in /admin/waitlist → status: APPROVED

- Admin clicks "Send Invite" → inviteToken generated → invite email sent → status: INVITED

- User clicks "Create my account" → /api/waitlist/accept-invite?token=xxx

- Token validated → status: JOINED → redirect to /signup?invite=TOKEN&email=EMAIL

- Middleware allows /signup because invite param is present (in early_access mode)

- User creates account normally via Better Auth

- On account creation: mark WaitlistEntry.inviteUsedAt, grant 30-day PRO trial

## 7.2  Granting the PRO Trial on Signup

// src/app/(auth)/signup/page.tsx or the auth callback // After successful account creation: async function handlePostSignup(userId: string, email: string) { // Check if this user came from waitlist invite const waitlistEntry = await prisma.waitlistEntry.findUnique({ where: { email }, }); if (waitlistEntry?.status === "JOINED") { // Get their workspace (created during onboarding) const workspace = await prisma.workspace.findFirst({ where: { members: { some: { userId } } } }); if (workspace) { // Grant 30-day PRO trial — no credit card needed await prisma.workspace.update({ where: { id: workspace.id }, data: { plan: "PRO", trialEndsAt: new Date(Date.now() + 30 * 24 * 60 * 60 * 1000), }, }); } } }

## 7.3  Token Security Rules

- Token is crypto.randomBytes(32).toString("hex") — 64 character hex string

- Stored as plaintext in DB (it's a one-time use access token, not a password)

- Expires 7 days after invite sent — checked on use

- Single use — inviteUsedAt is set on first use, subsequent uses are rejected

- Old token is invalidated when admin re-sends invite (new token generated)

- Token is never logged, never in URLs that get cached (redirect target, not cache target)

Part 8 — Helper Utilities

## 8.1  Token Generation

// src/lib/tokens.ts import crypto from "crypto"; export function generateSecureToken(): string { return crypto.randomBytes(32).toString("hex"); // 64 chars } export function generateReferralCode(name?: string): string { const prefix = name ? name.toLowerCase().replace(/[^a-z]/g, "").slice(0, 8) : "user"; const suffix = crypto.randomBytes(3).toString("hex"); // 6 chars return `${prefix}-${suffix}`; // e.g. "kapil-a3f9c2" }

## 8.2  requireAdmin Utility

// src/lib/admin.ts import { auth } from "@/lib/auth"; // Better Auth import { headers } from "next/headers"; export async function requireAdmin() { const session = await auth.api.getSession({ headers: await headers() }); if (!session?.user?.email) { throw new Response("Unauthorized", { status: 401 }); } if (session.user.email !== process.env.ADMIN_EMAIL) { // Silent redirect — do not reveal admin exists throw Response.redirect(new URL("/dashboard", process.env.NEXT_PUBLIC_APP_URL!)); } return session; }

## 8.3  Cron Job — Expire Invite Reminder (Vercel Cron)

// src/app/api/cron/invite-reminder/route.ts // Vercel cron: runs daily at 9am — add to vercel.json: // { "crons": [{ "path": "/api/cron/invite-reminder", "schedule": "0 9 * * *" }] } export async function GET(req: Request) { // Verify this is actually from Vercel Cron const authHeader = req.headers.get("authorization"); if (authHeader !== `Bearer ${process.env.CRON_SECRET}`) { return Response.json({ error: "Unauthorized" }, { status: 401 }); } const tomorrow = new Date(Date.now() + 24 * 60 * 60 * 1000); const yesterday = new Date(Date.now() - 24 * 60 * 60 * 1000); // Find invites expiring in the next 24 hours that haven't been reminded const expiringEntries = await prisma.waitlistEntry.findMany({ where: { status: "INVITED", inviteExpiresAt: { gte: new Date(), lte: tomorrow }, // Only remind once — check that invite was sent more than 6 days ago inviteSentAt: { lte: new Date(Date.now() - 6 * 24 * 60 * 60 * 1000) }, }, }); await Promise.allSettled( expiringEntries.map(entry => sendInviteExpiryReminder(entry)) ); return Response.json({ reminded: expiringEntries.length }); }

Part 9 — Implementation Order

Everything in this document, sequenced for a solo developer. Estimated total: 4–5 focused days.

| Day | Task | Output |
| --- | --- | --- |
| Day 1 AM | Prisma migration — WaitlistEntry model + enums | DB schema live |
| Day 1 PM | LAUNCH_MODE middleware + lib/launch.ts + env setup | App locked to waitlist mode |
| Day 2 AM | POST /api/waitlist route with Zod validation + referral code generation | Waitlist form functional |
| Day 2 PM | Resend setup + Email 1 (confirmation) + Email 2 (invite) templates in HTML | Emails sending |
| Day 3 AM | GET /api/waitlist/verify (email confirmation) + accept-invite route | Full join flow working |
| Day 3 PM | Landing page form component + post-submit states + referral display | Public-facing UI done |
| Day 4 AM | /admin layout + requireAdmin() + /admin overview dashboard | Admin accessible |
| Day 4 PM | /admin/waitlist table with filters, pagination, and single-entry actions | Core admin done |
| Day 5 AM | Bulk invite + CSV export + re-send invite routes | Admin feature complete |
| Day 5 PM | Cron job for expiry reminder + testing full flow end to end | Everything wired up |

After Day 3: your waitlist is live and collecting emails. Days 4–5 give you the admin tools to manage and invite them. You can go public after Day 3 and finish the admin panel while signups are coming in.

Part 10 — Launch Sequence

## 10.1  The Three Flips

| When | Action | Effect |
| --- | --- | --- |
| Now (today) | LAUNCH_MODE="waitlist" in Vercel env | Only landing page + waitlist form visible |
| When ready to invite first users | LAUNCH_MODE="early_access" in Vercel + redeploy | Invite token holders can create accounts |
| Public launch day | LAUNCH_MODE="open" in Vercel + redeploy | Full app open to everyone |

## 10.2  Before You Go Public (Checklist)

- Waitlist form submits successfully and confirmation email arrives

- Email confirmation link works (sets confirmed=true)

- Admin panel accessible at /admin with your email

- Waitlist table shows entries with correct filters

- Single invite flow works end to end (approve → send → accept → signup → PRO trial)

- Middleware correctly blocks /login, /dashboard, /api/auth in waitlist mode

- Middleware allows /admin regardless of mode

- CSV export downloads a valid file

- Referral codes generate and referral counting works

- Cron secret is set and the cron endpoint rejects requests without it

## 10.3  First Batch Invite Strategy

- Do not invite everyone at once. Invite 10–20 users first.

- Prioritise: AGENCY role + HIGH priority + most referrals + confirmed email

- Wait 48 hours, monitor for issues, fix anything that breaks

- Then invite the next 20–30. Repeat until confident.

- Use the admin panel's natural sort (priority DESC, joinedAt ASC) — it gives you the right order automatically

- Your goal is a stable product for 50 users before you invite 500

FlowCMS — Waitlist, Admin & Feature Flag System v1.0

May 2026  ·  Confidential  ·  Solo founder execution